## Slide 1
NORTHBEAM · Capabilities Presentation
RFP MC-2026-0417
Modernizing Meridian's
Inventory Dashboard
A plan to restore trust in the system your operations team uses every day — and to extend it with the capability they've been waiting for.
Prepared for Meridian Components, Inc. · Director of Procurement, J. Okafor

## Slide 2
OUR UNDERSTANDING
The real problem isn't one bug — it's consistency and safe change
SYMPTOM
Reports can't be trusted
Built to a different standard than the rest of the dashboard: no filters, bypasses the shared data layer, leaks diagnostics, non-localized formatting.
CONSTRAINT
Change is frozen
With no automated tests, IT won't approve releases — which blocks every other improvement the team needs.
GAP
Restocking doesn't exist
The capability operations leadership most wants — budget-aware reorder guidance — was never started.
Fix the shape, not just the symptoms: restore consistency, make change safe, then extend.

## Slide 3
WHY NORTHBEAM
We've done all three — together, in the right order
REMEDIATION
Inherited systems
We raise the weakest module to the standard of the best — without rewriting what already works.
UNBLOCKING
Test-driven confidence
We've turned “can't safely change it” into “change with confidence” for frozen, business-critical systems.
DELIVERY
Budget-aware features
We've shipped exactly this kind of demand-driven, budget-bounded recommendation tool.
Meridian needs all three at once, on one inherited codebase, without destabilizing it. That's our core competency.

## Slide 4
SCOPE OF WORK · MERIDIAN'S PRIORITY ORDER
Four required outcomes
R1
Reports remediation
Audit and resolve all defects — and bring Reports to full parity with the rest of the dashboard.
R2
Restocking recommendations
A new view that turns stock, demand, and a budget ceiling into actionable purchase orders.
R3
Automated browser testing
End-to-end coverage of critical flows so IT can safely approve future change.
R4
Architecture documentation
A current-state overview suitable for handoff to Meridian IT.
Plus desired items — UI modernization, internationalization, dark mode — scoped as opt-in enhancements.

## Slide 5
OUR APPROACH
We sequence the work to de-risk it
01
Document
Architecture review (R4)
02
Test
Coverage (R3) — make change safe
03
Remediate
Reports (R1) — restore trust
04
Build
Restocking (R2)
05
Enhance
D1–D3 — opt-in
Documentation and tests come first — unknowns surfaced and a safety net in place before we change a line of production behavior.

## Slide 6
R1 · REPORTS REMEDIATION
Raise the weakest module to the standard of the best
We reviewed the code: the backend reporting endpoints are sound, so the defects are concentrated in the frontend. We will —
✓ Restore filter parity with the rest of the dashboard
✓ Route through the shared data layer instead of hard-coded calls
✓ Remove diagnostic logging that reaches production
✓ Replace hand-rolled formatting with locale-aware output
✓ Align the module to the project's framework standard

## Slide 7
R2 · RESTOCKING RECOMMENDATIONS
From stock + demand + budget → ranked purchase orders
INPUT
Budget ceiling
Operator sets the spend limit
COMPUTE
Reorder need
Demand & reorder point vs. on-hand, by SKU
RANK
By urgency
Costed using unit cost & trend
OUTPUT
Actionable POs
Max coverage within budget
The data ingredients already exist in the system. We confirm prioritization with operations early — recommendations match how the team actually thinks — and cover it with tests from day one.

## Slide 8
R3 · AUTOMATED TESTING
The requirement that unblocks all the others
COVERAGE
Comprehensive, by design
Core navigation, filtering, the remediated Reports page, the new Restocking flow, plus Spending & Orders — including error and empty states.
OWNERSHIP
Runnable by IT
Delivered as a Playwright suite with clear run instructions, ready for CI — so IT can adopt it as the gate for every future release.
Today, “no tests” is why the system is frozen. We turn that into change with confidence.

## Slide 9
R4 · ARCHITECTURE DOCUMENTATION
Our first deliverable — and our own first step
WHAT
Current-state overview
Frontend, backend, data layer, request/response flow, the API surface, and where the codebase deviates from its own patterns.
WHY FIRST
De-risk everything after it
Surfaces unknowns before they affect estimates, and becomes the reference the tests and remediation are written against. Durable handoff for IT.

## Slide 10
TIMELINE · 8 WEEKS, REQUIRED SCOPE
Acceptance-gated phases
Phase
Weeks
Item
Exit deliverable
Onboarding & Architecture
1–2
R4
Architecture overview accepted by IT
Test Foundation
2–4
R3
Passing suite accepted by IT
Reports Remediation
4–6
R1
Remediated Reports, regression-tested
Restocking Build
6–8
R2
Restocking view in operators' hands
Front-loaded de-risking; every phase ends in a defined, accepted deliverable tied to a payment milestone.

## Slide 11
PRICING · PREDICTABLE WHERE IT MATTERS
Fixed on the required. Capped on the optional.
REQUIRED SCOPE · R1–R4
$96,000
Fixed fee, invoiced on acceptance milestones. The risks we identified are ours to manage within it — not change orders waiting to happen.
DESIRED SCOPE · D1–D3
≤ $30,500
T&M with a hard not-to-exceed ceiling. Commission any, all, or none — without touching the required fee or schedule.
DESIGN SYSTEM & TOOLING
$0
Included. Reusable components that make the whole engagement faster — and cheaper.
A known number for what Meridian needs; a hard ceiling on what's optional. Figures firm for required scope, confirmed after the architecture review.

## Slide 12
THE NORTHBEAM ADVANTAGE
Our design system makes us faster, cheaper, and safer
LOWER COST
Savings passed through
We assemble UI from proven, production-ready components instead of building each from scratch. The desired-scope price reflects that — the saving is yours.
DE-RISKED
“Current standards,” solved
The system already meets a modern accessibility and consistency baseline — so the UI refresh (D1) starts from a mature foundation, not an undefined target.
BETTER REQUIRED WORK
Quality, at no extra cost
The same tooling keeps the codebase consistent during R1 remediation and underpins the R3 test suite.
$0 added cost — folded into the prices, in Meridian's favor
8 wks to deliver the full required scope

## Slide 13
NORTHBEAM
NEXT STEP
Let's make the dashboard
something the team reaches for.
We've scoped this from Meridian's actual codebase, not a template. We're confident in the plan, the timeline, and the result.
Thank you · Questions welcome — procurement@meridiancomponents.example