## Slide 1
ACCENTURE&CT CONSULTING · MERIDIAN COMPONENTS
ENGAGEMENT PROGRESS REPORT
Sprint Review R1 · R2 · R3 · R4 + D1 · D2 · D3
All required deliverables + all optional enhancements complete.
April 27, 2026 · branch: feature/meridian-engagement

## Slide 2
DELIVERY STATUS
R1 – R4 at a glance
R1
Reports Remediation
COMPLETE
• Options → Composition API
• Filters wired (warehouse/category)
• API endpoints patched
• Zero console errors
R2
Restocking View
COMPLETE
• /api/restocking endpoint
• Budget ceiling + priority rank
• New Restocking.vue
• EN + JA locale keys
R3
Automated Tests
COMPLETE
• Playwright e2e suite
• 59 / 59 tests passing
• All views covered
• Filters + edge cases
R4
Architecture Docs
COMPLETE
• HTML architecture diagram
• 15-endpoint API reference
• Mock data layer docs
• IT handoff notes

## Slide 3
COMPLETE
R1 · Reports Remediation
All defects resolved. Zero console errors.
Options API → Composition API
Full rewrite of Reports.vue to Composition API pattern consistent with the rest of the codebase. Reactive state, watchers, computed properties.
Filters fully wired
Warehouse and Category params added to /api/reports/quarterly and /api/reports/monthly-trends. Watch on both filters triggers data reload.
i18n gaps closed
All labels, headings, and table columns routed through t() calls. English and Japanese locale keys complete.
Console noise eliminated
No console.log calls, no uncaught errors, no stray warnings on page load or filter change.

## Slide 4
COMPLETE
R2 · Restocking Recommendations
New view live. Budget ceiling + demand scoring.
How it works
→ Stock gap = reorder_point − quantity_on_hand
→ Priority score: gap + bonus for 'increasing' demand trend
→ Budget ceiling: greedy selection, within_budget flag per row
→ Operator applies budget via button (not on every keystroke)
→ Filters: warehouse + category reload recommendations
→ Status column appears only when budget > 0
Summary stats delivered
■ Items at Risk
23 SKUs understocked
■ Total Restock Cost
Full cost if all ordered
■ Within Budget
Items within ceiling
■ Budget Remaining
Unspent allocation

## Slide 5
COMPLETE
R3 · Automated Browser Tests
59 / 59 tests passing.
59
passing
navigation.spec.js
3 tests
Nav bar, route loading, active link
filters.spec.js
5 tests
All 4 controls, options, reset
dashboard.spec.js
6 tests
Title, KPIs, Order Health, charts, filters
inventory.spec.js
6 tests
Table, columns, Location/Category filters
orders.spec.js
5 tests
Table, columns, Status/Location/Period filters
reports.spec.js
8 tests
Quarterly table, MoM, bar chart, stats, filters
restocking.spec.js
9 tests
Budget input, stat cards, table, Status column logic
spending.spec.js
6 tests
KPI cards, charts, period filter
demand.spec.js
7 tests
Trend cards, table, filters

## Slide 6
COMPLETE
R4 · Architecture Documentation
Full current-state docs delivered to Meridian IT.
Tech stack overview
Vue 3 + Vite / FastAPI + Pydantic / JSON mock data. Ports, run commands, CORS notes.
SVG component map
Browser → api.js → FastAPI endpoints → mock data layer. Composables, data flow arrows, legend.
API endpoint reference
15 endpoints: method, path, all query params, JSON response shape. Restocking ★ flagged as new.
IT handoff notes
How to add endpoints, add views, replace JSON with a real DB, run the Playwright suite.

## Slide 7
OPTIONAL ENHANCEMENTS
D1 · D2 · D3 — all delivered
D1
CSS Variables & UI Refresh
COMPLETE
• CSS custom properties :root
• All hardcoded colours replaced
• FilterBar.vue updated
• Themeable from one block
D2
Italian Locale
COMPLETE
• it.js — full translation
• EUR currency for 'it'
• translateWarehouse: Londra
• 3-language switcher
D3
Dark Mode Toggle
COMPLETE
• Sun/moon button in nav
• .dark class on <html>
• CSS var overrides
• localStorage persistence
branch: feature/meridian-engagement · RFP #MC-2026-0417 · April 27, 2026

## Slide 8
COMPLETE
D1 + D3 · CSS Variables & Dark Mode
Full theme system. One-click dark mode.
:root CSS variables
14 custom properties — --bg, --surface, --border, --text-primary, --accent, etc. All layout and colour tokens centralised.
.dark class override
Applied to <html> element. Full dark palette defined in one block; flips the entire app including charts, cards, tables.
App.vue refactored
All hardcoded hex values replaced with var(--*) calls. FilterBar.vue scoped styles also updated.
Toggle + persistence
Sun/moon SVG button in nav. isDark ref seeds from localStorage on mount; preference survives page reload.
branch: feature/meridian-engagement · commit: 272787c

## Slide 9
COMPLETE
D2 · Italian Locale (i18n Expansion)
Third language live. EN · JA · IT.
Files added / modified
→ client/src/locales/it.js — full translation (403 lines)
→ useI18n.js — import it, EUR currency for 'it' locale
→ useI18n.js — translateWarehouse: London → 'Londra'
→ LanguageSwitcher.vue — 'Italiano' added to languageNames
Sample translations
nav.overview
Panoramica
nav.restocking
Rifornimento
dashboard.kpi.title
Indicatori Chiave di Performance
filters.location
Sede
status.inStock
Disponibile
priority.high
Alta
branch: feature/meridian-engagement · commit: 272787c

## Slide 10
ACCENTURE&CT CONSULTING · MERIDIAN COMPONENTS
FULL ENGAGEMENT · COMPLETE
R1 · R2 · R3 · R4 + D1 · D2 · D3
✓ R1 Reports
✓ R2 Restocking
✓ R3 59/59 tests
✓ R4 Arch docs
✓ D1 CSS vars
✓ D2 Italiano
✓ D3 Dark mode
Pull Request ready for review
Branch:
feature/meridian-engagement → main
Commits:
272787c Deliver D1+D2+D3: CSS variables, Italian locale, dark mode toggle a0e7e5d Update progress deck: all four R deliverables COMPLETE 645b5f2 R4: Add architecture documentation 8004785 Complete R1–R3 Meridian engagement deliverables
Changed:
15 files · App.vue, FilterBar.vue, LanguageSwitcher.vue, useI18n.js, it.js (new), Restocking.vue (new), main.py, api.js, e2e test suite
Repo:
github.com/lindsey-anthropic/meridian-workshop
RFP #MC-2026-0417 · April 27, 2026